Change Brief: V2 — Workflow Realignment & Version System Decommission

| Product | CEREBRO — Master Build Package Generator |
| --- | --- |
| Date | April 7, 2026 |
| Version | V2 |
| Prepared for | Claude Code |

Summary

This brief decommissions two systems that are no longer needed — the built-in versioning/diff engine and the Usage tab — and replaces their value with a fully rebuilt Workflow tab that mirrors the complete CEREBRO Build OS V3 framework (P1 through P7). Token-saving tips are folded into each sprint/phase rather than living in a standalone tab. The workflow is the single source of guidance for users from first idea to every future iteration.

What's Changing

1. Decommission: Versioning + Diff Engine

- Remove the Versions tab entirely from the tab bar

- Remove computeDiff() and generateChangeBrief() functions and all calls to them

- Remove all version-snapshot logic (V1 save on generate, V2+ diff highlighting)

- Remove amber/green/red field highlighting in the intake form

- Remove the Change Brief document slot from the Docs tab

- Remove any UI referencing 'Generate V2', 'V1 snapshot saved', or internal change brief

- Generate/copy button should not trigger any version snapshot

2. Decommission: Usage Tab

- Remove the Usage tab entirely from the tab bar

- Token/model/platform tips are NOT lost — redistributed into Workflow tab as 💡 callouts

3. Rebuild: Workflow Tab — Full CEREBRO Build OS V3

Replace the Workflow tab content entirely with the 7-phase CEREBRO Build OS V3 framework. All phases and sprints rendered in order from P1 to P7.

Phase Naming (use exactly)

- P1 — Phase 1 — Ideation & Scoping

- P2 — Phase 2 — CEREBRO Intake

- P3 — Phase 3 — Project Setup

- P4 — Phase 4 — Sprint Build

- P5 — Phase 5 — Iteration (Change Brief Loop)

- P6 — Phase 6 — UI Polish (Stitch Loop)

- P7 — Phase 7 — Deploy & Monitor

Sprint Naming (use exactly)

- Sprint 0 — Project Setup [P3]

- Sprint 1 — Build Plan + Backend Foundation [P4]

- Sprint 2 — Frontend Shell + Feature Pages [P4]

- Sprint 3 — Polish + First Deploy [P4]

- Sprint 4+ — [Feature Name] — V[N] Iteration [P5] (template card)

- Sprint N — UI Polish — Stitch Refresh [P6] (optional)

Each phase is a collapsible/expandable panel (collapsed by default). Each sprint within a phase has interactive checkboxes (state saved to localStorage per project). Copy-paste prompts appear in dark code-style blocks with a 📋 copy button. Token tips appear as 💡 callouts inside Phase 4 and Phase 5.

What's NOT Changing - Intake form — Avatar State and Spirit Guide question sets, section structure, navigation, sidebar, progress bars - Docs tab and document generation pipeline — all 8 document slots, copy, download, upload - Multi-project workspace — dashboard, project cards, status badges, project switcher, archive/delete - Mode selector — Avatar State / Spirit Guide toggle - Test data auto-fill — FlowBoard 🧪 button - Generate/Copy Prompt button — keep it, just remove version-snapshot side effects - localStorage project data structure — existing projects must not be affected - API proxy (app/api/generate/route.ts) — do not touch - Single-file JSX architecture — no splitting into multiple files

Design Notes

- Workflow tab should feel like a structured playbook — ordered phases, scannable headers, expandable panels

- Phase headers bold and clearly numbered (P1–P7)

- Sprint cards visually nested/indented under their phase

- Copy-paste prompts in dark code-style block with 📋 copy button (same pattern as existing Workflow tab)

- Token tips as small 💡 callout inside the relevant phase — not a header-level section

- P1 and P2 have no sprint cards — just a description and gate note

- All phases collapsed by default — user expands what they need

Affected Documents

- PRD — No change

- App Flow — Minor: remove Versions and Usage tabs from navigation map

- UI Guide — Minor: tab bar now has 4 tabs (Intake, Docs, Workflow, Guide)

- Backend Spec — No change

- Security Checklist — No change

Test Checklist

- Load FlowBoard test data using the 🧪 Test button — confirm it loads without error

- Confirm the Versions tab is gone from the tab bar

- Confirm the Usage tab is gone from the tab bar

- Confirm intake form fields are NOT highlighted amber/green/red on edit

- Confirm clicking Generate or Copy Prompt does NOT save a version snapshot

- Confirm the Workflow tab renders all 7 phases (P1–P7) in order

- Confirm phase names match exactly: 'Phase 1 — Ideation & Scoping', 'Phase 4 — Sprint Build', etc.

- Confirm sprint names match exactly: 'Sprint 1 — Build Plan + Backend Foundation', etc.

- Expand Sprint 1 — confirm Session 1 prompt is present and copyable

- Expand Sprint 4+ — confirm CB: trigger prompt and Claude Code prompt present and copyable

- Expand Phase 7 — confirm failed deploy prompt is present and copyable

- Check a checklist item in Sprint 0 — confirm it saves and persists after refresh

- Confirm 💡 token tips appear inside Phase 4 and Phase 5

- Regression: Docs tab, intake form, and project switching all still work

- Regression: Existing FlowBoard project data not lost or corrupted

Claude Code Prompt

Paste this into a new Claude Code session:

Read change-brief-v2.md and change-log.md in this project folder. This is a V2 update. Make ONLY the changes listed in the brief. Before writing any code: 1. List every file you will modify 2. Describe what you will change in each file 3. Wait for my approval before proceeding Do not rebuild from scratch. Surgical edits only.